[ Your company name and logo ] Replace this box with your company details before issuing.

# Risk Assessment & Method Statement (RAMS)

Use this free template to draft a RAMS for a steelwork, fabrication or site-welding job. Add your company details in the box above, fill in every field, edit the example rows, and delete the grey guidance before you issue it.

## Project details

| Company name |  |
| --- | --- |
| Project / site |  |
| Client / principal contractor |  |
| Document reference |  |
| Prepared by |  |
| Date prepared |  |
| Revision |  |
| Review / expiry date |  |

## 1. Scope of works

Describe what the job is, where it is, the boundaries of your work, and what is excluded.

## 2. Risk assessment

Score Likelihood (1 = rare … 5 = almost certain) and Severity (1 = minor … 5 = fatal). Risk = Likelihood × Severity. 1–6 low (monitor), 8–12 medium (add controls), 15–25 high (do not proceed until reduced). Use the matrix below, then complete the table. Replace the example rows with your own and delete this guidance before issuing.

| L ↓ / S → | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Severity 5 |
| --- | --- | --- | --- | --- | --- |
| Likelihood 1 | 1 | 2 | 3 | 4 | 5 |
| Likelihood 2 | 2 | 4 | 6 | 8 | 10 |
| Likelihood 3 | 3 | 6 | 9 | 12 | 15 |
| Likelihood 4 | 4 | 8 | 12 | 16 | 20 |
| Likelihood 5 | 5 | 10 | 15 | 20 | 25 |

| Hazard | Who is at risk | Existing control measures | Risk L×S=R | Further controls needed |
| --- | --- | --- | --- | --- |
| Manual handling of steel sections (example) | Operatives | Mechanical lifting where possible; team lifts; gloves; clear routes | 3×3=9 | Lifting plan for heavy/awkward loads; toolbox talk |
| Hot works / welding (example) | Operatives, others nearby | Hot works permit; combustibles removed/covered; extinguisher; fire watch 60 min after | 3×4=12 | LEV/RPE for fume; screens to protect others |

## 3. Method statement

## 3.1 Sequence of work

List the job step by step, in order. Example steps shown — edit to suit.

- Arrive, sign in, site induction and permit check.

- Set up exclusion zone, signage and access.

- Carry out the work in safe sequence (delivery, positioning, fixing/welding, inspection).

- Housekeeping, fire watch, remove waste, sign out.

## 3.2 Plant, equipment & access

List each item and its inspection/PAT status.

| Item / equipment | Inspection or PAT date | Operator & competence |
| --- | --- | --- |

## 3.3 Materials & substances (COSHH)

List substances and reference the COSHH assessments.

| Substance | Hazard | Control measures | COSHH ref |
| --- | --- | --- | --- |

## 3.4 PPE required

Mark what is required for this job and add any job-specific items.

| PPE item | Required (Y/N) | Notes |
| --- | --- | --- |
| Hard hat |  |  |
| Safety boots |  |  |
| Hi-vis |  |  |
| Gloves |  |  |
| Eye protection |  |  |
| Hearing protection |  |  |
| RPE (FFP3 / powered APF 20) |  |  |
| Welding PPE (leathers / gauntlets) |  |  |

## 3.5 Competence & training

- List the tickets/competence required (e.g. CSCS, welder coding, plant tickets, appointed person).

## 3.6 Supervision & monitoring

- Who supervises, how the work is monitored, and how this RAMS is briefed and recorded below.

## 3.7 Permits required

| Permit | Required (Y/N) | Reference / number |
| --- | --- | --- |
| Hot works permit |  |  |
| Permit to work |  |  |
| Confined space |  |  |
| Lifting permit |  |  |

## 3.8 Emergency arrangements

| Role | Name | Contact |
| --- | --- | --- |
| First aider |  |  |
| Site supervisor |  |  |
| Nearest A&E |  |  |
| Emergency services |  |  |
| Out-of-hours contact |  |  |

## 4. Briefing & sign-off

Everyone carrying out this work must read and understand this RAMS before starting. Record the briefing below.

| Name (print) | Signature | Date |
| --- | --- | --- |

Tired of re-typing this for every job? Fabora RAMS turns this template into reusable, editable RAMS you build in minutes — with saved hazard, COSHH, PPE and equipment libraries, branded PDF export, share links and revision control, instead of editing the same Word file every time. Start free (no card) at faboraplatform.com · This is a practical drafting aid. Final review, suitability and approval remain with your business.